# A64 Core Platform — Phase C + D Status Report

Vendor Invoicing, Three-Way Match, Payment, and Closing the P2P Cycle

Date: 2026-05-21    ·    Author: Viet Anh

# Executive Summary

The procure-to-pay cycle is now closed. A purchase request can be raised, approved, converted to a purchase order, received as goods, invoiced by the vendor, and paid — with three journal entries posting automatically as the documents move through their lifecycle. The full cycle is demonstrable end-to-end in the development environment with no manual posting required.

Phase C (AP Invoice + three-way match) and Phase D (Payment) shipped in this period. Phase D.5 (Period Close + audit lock) was added per PM feedback to allow controllers to lock prior periods immediately rather than waiting for a later phase. The six critical items in the PM's 'Mistakes / risks from the mock system' note were also resolved in-flight (see separate FEEDBACK_RESPONSE.docx).

# What Now Works End-to-End

The platform produces three real journal entries per procurement cycle. Concrete example for 10 bags of fertilizer at AED 105/bag (vendor invoiced 5 above the PO price of 100), 5% VAT:

| Stage | Journal entry produced |
| --- | --- |
| Goods Receipt | DR Inventory 1,000.00 / CR GR/IR Clearing 1,000.00 |
| AP Invoice | DR GR/IR Clearing 1,000.00 + DR Purchase Price Variance 50.00 + DR Input VAT 52.50 / CR AP - Vendor 1,102.50 |
| Vendor Payment | DR AP - Vendor 1,102.50 / CR Cash at Bank 1,102.50 |

After the cycle: Inventory holds the asset. The vendor liability is cleared. VAT is recorded as an asset reclaimable from the FTA. Bank balance reduced. Books balance.

# What Was Built in Phase C — AP Invoice and Three-Way Match

| Capability | Description |
| --- | --- |
| AP Invoice document | New operational document type AP, created from a posted GR. Lifecycle: Draft → Pending Approval → Approved (terminal) or Rejected (terminal). |
| Three-way match logic | Quantity locked from the GR (no partial invoicing in v1). Price editable. Per-line and header variance computed and displayed in real time. |
| Approval flow | Reuses the approval engine. Default rule: AP_INVOICE over AED 10,000 requires accountant approval. Configurable in Approval Rules. |
| AP Invoice list / detail / form pages | Operations → Purchasing → AP Invoices. Variance UI shows positive variance in red, negative in green. Cross-page link to view the resulting JE. |
| Posting handler | Finance side. JE produces DR GR/IR Clearing + DR Input VAT + DR/CR Price Variance + CR AP - Vendor. Sum balances. AP credit aggregates per-line based on tax code (standard vs reverse charge). |
| Purchase Price Variance account | 514000-004, seeded into the CoA. Posting Setup field populated. |
| Reverse-charge VAT support | Per-line tax code SR triggers dual VAT entries (DR Input + CR Output, same amount). Required for UAE imports of services. New isReverseCharge flag on tax_codes table. |
| UAE Article 25 tax point | VAT tax point computed as earliest of date-of-supply (GR date) and invoice date. Recorded on the VAT line description for VAT-return reconstruction. |

# What Was Built in Phase D — Vendor Payment

| Capability | Description |
| --- | --- |
| Vendor Payment module | Finance-side action (not operation). Finance team picks open AP invoices and records a payment with method, reference, bank account. |
| Open-invoice picker | Per-vendor list of Approved AP invoices with outstanding amount = totalGross minus prior payment applications. Multi-invoice payment supported on a single transaction. |
| Payment number generation | Format PAY-{companyCode}-{YYYY}-{NNNN}, monotonic, unique. |
| Atomic JE creation | Payment record and JE post in the same database transaction. JE = DR AP Control + CR Bank, balanced. |
| Payment list / detail pages | Finance → Vendor Payments. List with filters by vendor, date range, search. Detail page links to the applied invoices and the underlying JE. |
| Cross-store join (open invoices) | Frontend orchestrates: fetches open AP from operation, joins with totalsPaid from finance, computes outstanding client-side. v1 trade-off; avoids new service-to-service runtime call. |

# What Was Built in Phase D.5 — Period Close + Audit Lock

Promoted from Phase E.2 per PM feedback. The audit lock is now enforceable from day one.

| Capability | Description |
| --- | --- |
| Fiscal Periods management UI | Finance → Fiscal Periods. List with status pills (Open/Closed), Current-period badge, close/reopen actions. |
| Bulk-create wizard | Create a full fiscal year of periods (12 monthly, 13 for 4-4-5, or 4 quarterly) in one action. Configurable initial status (all open vs all closed except current). |
| Close-period enforcement | Every posting handler resolves the fiscal period and refuses to post if the period is closed. Affects GR, AP Invoice, Payment, and JE reversal. |
| Audit trail | Close and reopen actions are audited — closedBy, closedAt, closeReason and the corresponding reopened fields are persisted and surfaced. |

# PM Feedback Items Addressed In-Flight

Six critical items from the PM's 'Mistakes / risks from the mock system' note were resolved in the same period as Phases C and D. Reference: FEEDBACK_RESPONSE.docx.

| # | Issue | Status |
| --- | --- | --- |
| 1 | GR/IR account misclassified as Trade Payable | Reclassified into a new 223000 Accruals & Deferred Income group; old account deactivated; existing Posting Setup auto-migrated. |
| 4 | No JE reversal mechanism | Reverse Entry action implemented. Original status flips to void; offsetting JE created with debits/credits swapped. Reason required, audited. |
| 5 | No Trial Balance report | New /finance/trial-balance page and endpoint. Aggregates all JE lines per account, validates total DR equals total CR. |
| 6 | Period close deferred too late | Promoted from Phase E to Phase D.5 and shipped this period. |
| 10 | No Rounding Differences account in seed | 617000-011 added to default CoA. |
| 11 | Per-item valuation method violates IAS 2 | Moved from per-item to company-level (Posting Setup → Inventory Valuation section). |
| 12 | Purchase Price Variance missing from seed | 514000-004 added to default CoA. |

# PM Feedback Items Scheduled for Later

| # | Issue | Where |
| --- | --- | --- |
| 2 | UAE Article 25 tax-point rule not applied | Shipped in this period along with Phase C |
| 3 | No reverse-charge VAT mechanism | Shipped in this period along with Phase C |
| 7 | No multi-company UI | Tracked; not yet scheduled |
| 8 | No Biological Assets fair-value P&L line (IAS 41) | Phase E |
| 9 | Direct Labour EOSB in OpEx instead of COGS (IAS 2) | Phase E |
| 13 | Native dropdown jumps to selected on reopen | Phase E (UI polish) |

Items 2 and 3 originally tagged for Phase D were brought forward and shipped as refinements alongside Phase C work this period. The remaining items are non-blocking for the v1 P2P cycle.

# Build Metrics

Engineering output during this period (Phases C + D + D.5 + PM refinements):

7 new finance Alembic migrations (007 through 013).

Operation backend: 1 new doc type (AP), 14 endpoints under /api/v1/purchasing/ap/.

Finance backend: 2 new posting handlers, 3 new reports (Trial Balance, AP Aging, Vendor Sub-Ledger), 1 reversal action, 4 new endpoints under /api/v1/finance/reports/, fiscal periods audit trail, payment recording.

Frontend: 9 new pages (AP Invoice list/detail/form, Vendor Payment list/detail/form, Trial Balance, AP Aging, Vendor Sub-Ledger, Fiscal Periods).

Tests: 100+ new test cases across backend modules. All in CI.

Verified: complete PR → PO → GR → AP Invoice → Payment cycle end-to-end with three real journal entries posting against a real chart of accounts.

# Remaining Work to Reach v1 Production

Outside of the operational P2P cycle, the following is still pending before customer rollout:

Production deployment plan: MySQL hosting, secrets, backups, monitoring, finance-stack docker-compose.prod.yml.

Sales-side / AR module. We have built P2P only. Customer invoicing and receivables are the other half of every accounting system.

GR/IR reconciliation report (Phase E.1): month-end check that the clearing account zeros out.

Customer onboarding playbook documenting the day-one setup steps in this guide.

Multi-company UI — the data model supports it; the admin screen is not yet built (PM item 7).

Phase E polish items: biological-assets accounting, direct-labour EOSB split, UX consistency on native dropdowns.

# Controls Debt to Resolve Before Production

Three dev-environment conveniences relax controls that real accounting policy normally enforces. Each must be decided before customer rollout:

| Item | Decision required |
| --- | --- |
| admin / super_admin can approve their own documents | Gate behind a feature flag that defaults off in production, or remove and require separate user accounts for requesters vs approvers. Separation of duties is non-negotiable for auditor-tested compliance. |
| Posted GR cannot be reversed | Add a reversal-GR flow before customer rollout if damaged-goods or wrong-receipt scenarios are expected. |
| Tax codes not validated server-side on PR/PO/AP create | Frontend dropdown is the only enforcement. Add backend validation when the AP Invoice handler reads tax codes. |

# Risks and Open Questions

| Risk | Note |
| --- | --- |
| Frontend-orchestrated cross-store joins (AP Aging, open-AP-payment picker) | v1 trade-off chosen for simplicity. If volumes grow significantly, move to backend service-to-service joins. |
| Concurrent JE-number generation under high load | Currently uses MAX+1 plus a UNIQUE constraint. Adequate for current scale; replace with dedicated counter table if contention becomes measurable. |
| Period close after Posted JE in that period | Allowed but not blocked. Standard accounting practice. Reopen is audited. |
| No tax-rate version history | Tax rate is stored as a single value per code. If UAE rates change, existing JEs keep the old rate (correct) but future calls use the new rate (also correct). No historical reporting issue. |

# What This Period Enables for the Customer

After this period's work, the platform is capable of running a full UAE procurement cycle with auto-generated journal entries and a working set of finance reports. Specifically the customer can now:

Raise and approve a purchase request and order.

Receive goods from the vendor and post the receipt JE.

Record the vendor's invoice with three-way match and price-variance handling.

Handle UAE reverse-charge VAT correctly.

Pay the vendor and close out the AP balance.

Run the Trial Balance, AP Aging, and Vendor Sub-Ledger reports for accounting review.

Open and close fiscal periods with full audit trail.

Reverse a wrong journal entry with proper audit linkage.

This is the minimum feature set to demonstrate a working accounting system to a finance audience. AR (sales-side) is the next major build to round out the v1 to a complete ERP.

# Reference

POSTING_ENGINE_ROADMAP.md — phased build plan + controls-debt register.

INTEGRATION_MODEL.md — cross-service event design and immutability rules.

FEEDBACK_RESPONSE.docx — itemised response to the PM's feedback note.

FINANCE_USER_GUIDE.docx — end-user walkthrough of the full P2P cycle.

FINANCE_MODULE_GUIDE.md — living architecture document.